| 757.490.0132 757.490.0136 www.vhb.com Engineers ¦ Scientists ¦ Planners ¦ Designers |  | 4500 Main Street Suite 400 Virginia Beach, VA 23462-3361 |  |  |  |  |  | Client Authorization |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | ☒ New Contract |  |  |  |  |  | Date |  | March 18, 2025 |  |  |
|  | ☐ Amendment No. |  |  |  |  |  | Project No. |  |  | 34685.00 |  |
|  | Project Name |  |  | Virginia Beach Development Authority (VBDA) – Annual Service Contract Innovation Park – Conceptual Master Planning |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  | Cost Estimate |  |  |  |
|  | To: | Ms. Emily Archer VBDA Project Manager |  |  |  |  |  | Amendment |  |  | Contract Total |
|  |  |  |  |  |  | Labor |  |  |  |  | $ 14,705.44 |
|  |  |  |  |  |  | Expenses |  |  |  |  |  |
|  |  |  |  |  |  | TOTAL |  |  |  |  | $ 14,705.44 |
|  | E-mail: |  | earcher@vbgov.com |  |  | ☒ Hourly + Expenses ☒ Time & Expenses |  |  |  |  |  |
|  |  |  |  |  |  | ☐ Cost + Fixed Fee ☐ Labor Multiplier |  |  |  |  |  |
|  | Phone No: |  | 757-385-2912 |  |  | Estimated Date of Completion: |  |  |  |  | April 10, 2025 |

Agreement:

This Agreement is composed of Part I and Part II. Part I includes details of the services to be performed, timing of the services, and compensation. Part II (Engineering Services Agreement dated December 15, 2020, and attached by reference) contains the Terms and Conditions of Agreement, which are the general terms of the engagement between the Virginia Beach Development Authority (VBDA), hereinafter called the "client," and Vanasse Hangen Brustlin, Inc. (VHB). VHB shall perform the services herein in accordance with the standard of care of similarly situated design professionals acting under similar circumstances.

PART I

PROJECT DESCRIPTION

VHB will provide the following Scope of Services for conceptual plans to expand Innovation Park for future development.

SCOPE OF SERVICES

basic services

Task 00100 Base File and Preliminary Sketches

VHB will compile existing City of Virginia Beach GIS data for Innovation Park and the adjacent land of interest to create a basemap in AutoCAD. Base mapping will depict property boundaries, rights-of-way, and existing infrastructure. Upon completion of the basemap, VHB will develop high level conceptual plan for expansion of Innovation Park industrial park. These concepts will be hand sketched for the purposes of an in-person meeting with VBDA to solicit input from the authority.

Task 00200 Meetings to Discuss Draft (Hourly)

VHB will meet with VBDA at their offices, or virtually, to discuss the preliminary concept plans. The intent of the meeting is to discuss the ideas that VHB has generated and allow VBDA to provide input to the first draft.

Task 00300 Final Concept Layout

VHB will take the input provided from the Draft Design Meeting to develop a Final Concept Layout for the Client. Final Concept Layout will be a color rendering and will endeavor to set aside the necessary stormwater management facilities.

Task 00400 Additional Services (Hourly)

This task is a placeholder should VBDA request additional layouts, meetings, or other general consultation services.

CLIENT-FURNISHED INFORMATION

It is understood that VHB will perform services under the sole direction of the Client. The Client shall provide VHB with project-related technical data including, but not limited to, the following:

- Access to the site

- Any files pertinent to the park property expansion

VHB will rely upon the accuracy and completeness of Client-furnished information concerning the performance of services under this Agreement.

PRELIMINARY SCHEDULE

VHB will begin performance of the above services on the date written authorization to proceed is received. The schedule is also subject to timely delivery of information promised by the Client and is exclusive of Client and local review of interim products. If the Client requests that work under this Agreement be stopped, the schedule is subject to renegotiation when written authorization to proceed is received.

SERVICES NOT INCLUDED

The following services are not included in this Agreement at this time:

- Topographic/Existing Conditions Surveys

- Environmental delineations, flagging, and associated surveying including Phase I ESA.

- Platting Services to include boundary, easement, subdivision, etc. not mentioned above.

- Construction related surveying and as-built services.

- Permitting and Review Fees

- Construction drawings and/or Site Plans

- Rezoning, variance and/or conditional use permits

Should work be required in these areas, or areas not previously described, VHB will prepare a proposal or amendment, at the Client's request, which contains the Scope of Services, fee, and schedule required to complete additional work items.

COMPENSATION AND PAYMENT FOR VHB SERVICES

I.	Fees and Reimbursable Expenses

VHB will perform the Scope of Services contained in this Agreement on a hourly basis at the standard hourly billing rates in effect at the time the work is performed for task called out as Hourly and milestone billing for Lump Sum tasks. The Maximum Upset Limit for Labor for this Scope of Services is allocated approximately as follows: